# Checklists

Print these or copy them into your project software. Tick each box before you move on.

## Proposal proofreading

- Owner names and job site address are spelled correctly.

- The payment schedule adds up to the total price.

- The scope matches the contractor's notes and the sub quotes.

- Exclusions and allowances are listed.

- The proposal shows how long it is valid.

- The file has a clear name, for example "Hartley Kitchen Proposal v1."

- The contractor has approved it.

## Contract pre-send check

- Names and addresses are spelled correctly.

- The scope matches the approved proposal or quote.

- The price and payment schedule match exactly.

- Dates make sense (the start date comes after the permit is expected).

- Insurance requirements and attachments are included.

- Signature blocks exist for every party.

- Legal wording is unchanged from the contractor's approved template.

## Rough inspection readiness

- Rough plumbing and electrical are both complete.

- The permit is posted at the job site.

- The approved plans are on site.

- The walls are still open so the inspector can see inside.

- Someone will be there to give the inspector access.

- Everyone who depends on the result has been told the date.

## Certificate of insurance check

- The business name matches the subcontract.

- The required policy types are listed.

- The policies are active now and will not expire before the job ends.

- The certificate holder is named correctly.

- The limits meet what the contractor's contract requires.

- The expiration dates are in the tracker with a reminder set.

## Sub invoice check (before the contractor approves payment)

- The invoice amount matches the subcontract, quote, or purchase order.

- The contractor or foreman has confirmed the work is complete.

- The insurance certificate is current.

- The correct lien waiver is ready (conditional before payment, unconditional after).

- Any problem is flagged to the contractor, with exactly what is missing.

## Progress invoice check (before sending)

- The milestone is confirmed complete.

- The amount matches the payment schedule.

- Every change order on the invoice is signed.

- The running totals tie out (remaining balance = contract total minus billed to date).

- Names, addresses, and the invoice number are correct.

- The contractor has approved the invoice.

## Closeout

- The punch list is complete and the owners have signed off.

- The final inspection has passed.

- The final invoice is sent and paid.

- Final lien waivers are collected from every sub and supplier.

- The contractor's final waiver is prepared for the owners, if the contract requires it.

- Warranty documents, manuals, and product details are gathered.

- The closeout packet is sent to the owners.

- The final job cost report is complete and the bookkeeper has everything.

- The project folder is moved to Completed Projects.

- A review and referral request is sent.

## Onboarding a new contractor client (first 30 days)

- I have access to email, calendar, and storage, with two-factor authentication on.

- I know the three biggest pain points the contractor wants solved first.

- The company folder structure is in place.

- The template library is built and approved.

- The trackers are set up and the first recurring tasks are scheduled.

- We have agreed on how and when we communicate.